Password Rotation Impact Assessment and Strategy Report
Oracle Customer to Meter (C2M) Application

## 1. Executive Summary

This document provides an assessment of password rotation feasibility for critical system and application users within the Oracle Customer to Meter (C2M) ecosystem.

Password rotation for privileged and service accounts such as SYSUSER, CISADM, CISREAD, EXTSYSTEM, and WebLogic administrative users is technically feasible. However, due to the tightly integrated architecture involving multiple Oracle products, password rotation requires a controlled, phased, and well-documented approach.

The C2M platform is integrated with:

- Oracle SOA Suite

- Oracle Documaker

- Oracle WebCenter (ECM)

- Oracle WebLogic Server

Due to these dependencies, any unplanned password change may result in service disruption, integration failures, and batch processing issues.

## 2. Objective

The objective of this document is to:

- Assess the feasibility of password rotation

- Identify challenges and risks

- Highlight dependency areas

- Propose a structured approach for safe password rotation

## 3. Scope

The following accounts are considered in scope:

- Database/Application Users:

  - SYSUSER

  - CISADM

  - CISREAD

  - EXTSYSTEM

- Middleware Users:

  - WebLogic administrative and service accounts

## 4. Current Challenges

### 4.1 Lack of Credential Usage Inventory

There is currently no centralized repository or documentation that identifies where and how these credentials are used across systems.

### 4.2 Cross-System Dependencies

The C2M application is tightly coupled with multiple systems, where the same credentials may be used across:

- Application configurations

- Middleware resources

- Integration services

- Batch processes

### 4.3 Implementation Knowledge Gap

As the current team was not part of the original implementation, there is limited visibility into:

- Configuration design

- Credential usage patterns

- Integration touchpoints

## 5. Potential Credential Usage Areas

Passwords for the identified accounts may be used in the following components:

### 5.1 Application Layer (C2M)

- Batch jobs and schedulers

- Business services

- Interface processing

- Background processes

### 5.2 Middleware Layer (WebLogic)

- JDBC data sources

- JMS modules

- Deployment descriptors

- Security configurations

### 5.3 Integration Layer (SOA)

- Composite applications (composite.xml)

- Adapter configurations (DB, File, JMS)

- Web service endpoints

### 5.4 Document Processing (Documaker)

- Database connections

- Batch print services

- Output processing jobs

### 5.5 Content Management (WebCenter / ECM)

- Content repository connections

- Workflow services

### 5.6 External Integrations

- APIs using EXTSYSTEM

- File-based/SFTP integrations

- Third-party system connections

## 6. Risks Associated with Immediate Password Rotation

Performing password rotation without a complete dependency analysis may result in:

- Service outages

- Integration failures

- Batch job failures

- Messaging disruptions

- Data inconsistencies

- Increased incident volume and recovery effort

## 7. Feasibility Assessment

Password rotation is not infeasible, but cannot be executed immediately due to the following reasons:

- Absence of complete credential mapping

- Multiple integration points using shared accounts

- Potential hardcoded credentials in configuration files

A structured and phased approach is required to mitigate risks.

## 8. Recommended Approach

### 8.1 Phase 1: Discovery and Inventory

- Identify all usage points of each account:

  - Search configuration files and scripts

  - Review WebLogic data sources and security settings

  - Analyze SOA composites and adapters

- Perform database-level checks:

  - Active sessions

  - Scheduled jobs

### 8.2 Phase 2: Dependency Mapping

Create a detailed mapping of credential usage:

| User | System | Usage Type | Configuration Location | Criticality |
| --- | --- | --- | --- | --- |
| CISADM | C2M | DB Connection | JDBC Data Source | High |
| EXTSYSTEM | SOA | API Integration | Composite Config | High |
| SYSUSER | C2M | Application | Application Config | High |

### 8.3 Phase 3: Controlled Password Rotation

- Rotate one account at a time

- Follow environment sequence:

  - DEV → TEST → UAT → PROD

- Update password in all identified locations

- Restart affected services where required

### 8.4 Phase 4: Validation

- Perform end-to-end testing:

  - Billing processes

  - Payment processing

  - Integration workflows

- Monitor logs across:

  - WebLogic

  - SOA

  - C2M batch processes

### 8.5 Phase 5: Rollback Planning

- Maintain previous credentials temporarily

- Ensure quick rollback mechanism in case of failure

- Keep system owners on standby during execution

## 9. Recommendations for Future

To simplify future password rotations:

- Avoid hardcoding credentials in configuration files

- Use dedicated service accounts per integration

- Document all integration points and dependencies

## 10. Conclusion

Password rotation within the C2M ecosystem is feasible but requires a carefully planned and coordinated effort due to multiple system dependencies.

Immediate rotation without proper analysis poses a high risk of service disruption. Therefore, a phased approach involving discovery, dependency mapping, controlled execution, and validation is strongly recommended.